## Slide 1: Week 4 – Daily Scrum & Handling Changes
Michael Dempewolf
November 10, 2016

## Slide 2: Agenda
Review (5 minutes)
Daily Scrum Video (10 minutes)
Hands on Daily Scrum (10 minutes)
Daily Scrum & Burndown (15 minutes)
Project Updates (20 minutes)
Change (10 minutes)
Implement Change – Swap Teams
Sprint 3 Planning (30 minutes)

## Slide 3: Review
What is sprint velocity?
  How do we calculate it?
How do we plan for a milestone release?
What is the cut off line?
What is the release burn down?
What is an Epic?
What are sprint goals?

## Slide 4: Daily Scrum video
Video available online from Moodle
http://scrumtrainingseries.com/DailyScrumMeeting/DailyScrumMeeting.htm

## Slide 5: Daily Scrum Practical exercise
What did you do yesterday?
What are you going to do today?
What is preventing you from doing your work?

## Slide 6: Daily Scrum & Burn down Practical Exercise
Work off of Dry Erase board using sample data from a sprint
Simulate day-to-day for ten day sprint
Show how to use Task Board
Show how to user burn down chart
Goal: Visual references to control risks

## Slide 7: Project Updates
Teams give a status update to class on their projects.
  Product Owners show:
    Most current Product Backlog
    Cut off line
  Scrum Masters show:
    Sprint Burn down
    Release Burn down
  Team show:
    Capacity

## Slide 8: Change
What is change?
  Scope creep, change in priority, change in requirements, user change, technical change
Why do want to manage change?
  Control project risks. What are the risks?
    Time
    Costs
    Ability to deliver value
    Maintainability

## Slide 9: Change (cont.)
How do we manage change in Scrum?
  We raise awareness of it immediately
  We incorporate it into a framework.
    What is the priority of the change as compared to the rest of the stuff in the backlog?
  We discuss the change as a team
    What will the affect?
    What impact will this have?
    What must we negotiate?

## Slide 10: Change – Practical Exercise
Time to swap teams and roles!
Sprint 3 Planning

## Slide 11: Questions

## Slide 12: References:
Question mark = http://www.agile-code.com/blog/easy-task-estimation-with-three-point-estimation-technique/

## Slide 13: Questions for you
What do you do if a team member continues to fail to meet his/her tasks?
What do you do if a team member works on something they feel is important but was not in the sprint?
What if it is supposed to be in the sprint and it is not?
Can we add anything to the sprint after sprint planning and commitment?