## Slide 1: Scheduling & Teams BUMG 561
Michael Dempewolf, MIT
Clarke University
February 4, 2019

## Slide 2: Agenda
Project Status Update
Review Last Week
Project Scheduling
Tools
Build a House!
Q & A

## Slide 3: Team Status Update
Provide brief update on your project
Issues/Concerns

## Slide 4: Review (Last Week)
Project Management
Project Manger’s Role
Areas of Control

## Slide 5: Project Scheduling Group Discussion #1
Discuss in your group the following topics
What is a project scheduling?
How do project manager’s plan and manage project schedules?
What tools does a project manager use to manage the schedule
Examples of good and bad project scheduling

## Slide 6: Tools
Work breakdown structure (WBS)
Gantt chart
PERT
*** Critical Path Method ***
Software Tools (example MS project)

## Slide 7: Build a House
Create a project schedule for building a house. Include the following activities:
Basement Floors Walls Plumbing Electrical Heating Siding | Water/Sewage Roof Painting Cabinets Bath Fixtures Insulation Driveway

## Slide 8: Project Management Group Discussion #2
Discuss in your group the following topics
How should a meeting be conducted?
What is the best meeting you have been a part of? Why?
What is the worst meeting you have been a part of? Why?
Do you need meetings? Why or why not?

## Slide 9: Project Management Group Discussion #3
Discuss in your group the following topics
What would be the differences to a project schedule using a traditional (Waterfall) method vs Agile?
Would you use the same tools?
Do you still have a WBS, CPM, Gannt chart?

## Slide 10: Questions?